|  | ##### دفتر الشروط الحقوقي والمالي ##### للطلبية رقم : 20 /2011 إجراء الإصلاحات المطلوبة على الدعامة الحاملة للدرمات 11D1.2.3.4 في وحدة التفحيم المؤجل (الوحدة 11) في شركة مصفاة حمص |  | Legal and financial book of conditions For tender No. 20/2011 For The Required Reparation Activities On Skirt of Delayed Coke Drums 11D1.2.3 and 4 (Unit 11) At Homs Refinery Co. |  |
| --- | --- | --- | --- | --- |
| - طريقة تقديم العروض : تقدم العروض إما مباشرة أو ترسل بالبريد إلى ديوان المصفاة قبل انتهاء موعد تقديم العروض المحدد وكل عرض يقدم بعد ذلك سيهمل , ويقدم العرض ضمن ثلاثة مغلفات مغلقة وتوضع هذه المغلفات ضمن مغلف رابع معنون إلى الشركة العامة لمصفاة حمص ويدون عليه موضوع طلب العروض –رقم الطلبية-آخر موعد لتقديم العروض –اسم العارض وجنسيته-عنوان العارض المفصل. 1-المغلف الأول: يحتوي ولكافة العارضين على طلب الاشتراك مستوفى رسم الطابع بقيمة /1500/ ل س ألف وخمسمائة ليرة سورية + طابع إدارة محلية أو إيصال رسمي يفيد بتحصيل /80/ ل س ثمانون ليرة سورية في مقر المصفاة لقاء رسوم محلية لصالح محافظة حمص وطابع مجهود حربي بقيمة /50/ ليرة سورية وطابع مالي بقيمة /170/ ل . س فقط مائة وسبعون ليرة سورية للمساهمة الوطنية في إعادة الإعمار وفق القانون رقم /13/ لعام 2013, وطابع الشهيد بقيمة/25/ ليرة سورية كما يحتوي المغلف الأول على الوثائق التالية: (في حال العارض الأجنبي ) 1-التأمينات المؤقتة : مقدمة من العارض ضمن المدة المحددة لتقديم العروض بقيمة /25000/ يورو فقط خمس وعشرون ألف يورو على شكل كفالة أو حوالة مصرفية أو شيك مؤشر عليه بالقبول (شيك مصدق) لصالح مصفاة حمص من المصارف المقيمة المعتمدة من الجهات العامة المختصة في الجمهورية العربية السورية ولا تقبل التأمينات المؤقتة المقدمة نقدا ضمن مغلفات العرض . 2 - على العارضين إرفاق صكوك وكلائهم ضمن مغلف الأوراق الثبوتية ويرفض العرض في حال عدم تقديمه لصك الوكالة المسجلة وفق أحكام القانون رقم 34 لعام 2008 ما لم تكن الشركة أو المؤسسة أو الفعالية الأجنبية مستثناة أو معفاة من تسمية وكيل في سورية 3-تصريح خطي من العارض أنه لا يملك أي مصنع أو مؤسسة أو مكتب فرعي في إسرائيل وألا يكون مشتركاً في أية مؤسسة أو هيئة فيها وألا يكون طرفاً في أي عقد للصنع أو للتجميع أو الترخيص أو المساعدة الفنية مع أي مؤسسة أو هيئة أو شخص في إسرائيل وألا يزاول مثل هذا النشاط في إسرائيل سواء بشخصه أم عن طريق وسيط وألا يساهم بشكل من الأشكال في دعم إسرائيل أو مجهودها الحربي 0 4- تحديد العارض موطنا مختارا له في سوريا على أن يكون الموطن محددا بالتفصيل (اسم المدينة – الحي- الشارع –البناء - 00الخ إضافة إلى اسم الشخص المراسل في الموطن المختار) ويمكن للعارض من رعايا الدول العربية غير المقيم في سورية وللعارض الأجنبي تعيين موطن مختار له خارج سورية على أن يتعهد بتعيين موطن مختار له في سورية عند التعاقد معه. ويعتبر الموطن المختار ملزما للعارض ولو انتقل منه إلى غيره ما لم يبلغ الإدارة خطيا عن موطنه المختار الجديد في البلدة نفسها و إلا تعتبر كافة التبليغات المرسلة إلى موطنه المختار الأول صحيحة حكما ملاحظة رقم 1: لا تقبل السفارة كموطن مختار ويمكن قبول عنوان منزل او مكتب الملحق التجاري كموطن مختار بالشروط التالية : 1ً- تقديم موافقة الملحق التجاري الخطية المسبقة وموافقته على القيام بالتبليغ إذا لزم الأمر 0 2ً- تقديم موافقة السفارة المعنية أصولا 3ً- تقديم ما يتضمن أن تبليغ الملحق التجاري يعتبر تبليغا رسميا لهذه الشركة دون أن يكون لها الحق في الاعتراض بدعوى تقصير الملحق التجاري بتبليغها 0 ملاحظة رقم 2 : يجوز للعارض اعتماد عنوان وكيله التجاري كموطن مختار له في سورية . 5- تصريح خطي من العارض ألا يكون محروم من الدخول في المناقصات و طلبات العروض أو التعاقد مع الجهات العامة أو محجوزا على أمواله حجزا احتياطيا لصالح الجهات العامة أو حجزا تنفيذيا . 6- تصريح من العارض بأنه اطلع على الإعلان ودفاتر الشروط العامة والخاصة (الحقوقية والفنية والمالية ) وانه يلتزم بجميع ما ورد في هذه المستندات من شروط واحكام على أن يعيد العارض كافة دفاتر الشروط الحقوقية والمالية والفنية مع الوثائق المتبقية موقعة ومختومة من قبل العارض على كامل صفحاتها عند تقديم العرض في المغلف الأول. 7- في حال كان للشركات الأجنبية فرع أو ممثل مقيم في الجمهورية العربية السورية عليها تقديم الوثائق المطلوبة في البنود /2 و7 /من الوثائق المطلوبة من العارض المحلي(خلاصة سجل عدلي+تصريح غير موظف ) يقتصر تطبيق هذا الشرط على الأشخاص الطبيعيين. 8- على المتعهد الالتزام بتسمية مهندس مقيم للاشراف على تنفيذ العقد. 9- على الشركة الأجنبية العارضة الالتزام بتقديم وثيقة غرفة تجارة وسجل تجاري أو سجل شركة من بلد الشركة العارضة مصدقة أصولا من الجهات المختصة في بلد هذه الشركات ومن سفارتنا في هذا البلد ومن وزارة الخارجية في سورية وفق المرسوم التشريعي رقم 49 لعام 1977 عند رسو العطاء عليها. 10- تصريح خطي من العارض بالالتزام الكامل بأحكام نظام العقود النافذ الصادر بالقانون رقم 51/ لعام 2004 واعتباره المرجع الوحيد في كل ما يتعلق بالإعلان والعقد المنبثق عنه حتى تاريخ تصفية العقد , ولا سيما المادة /66/ من نظام العقود المتعلقة بطرق حل الخلافات ولا يعتد بأي قانون آخر داخلي أو خارجي غير القانون الناظم لهذا العقد ملاحظة : يعامل المستثمر في المنطقة الحرة معاملة الشركة الأجنبية عند اشتراكه في الإعلانات الداخلية والخارجية شريطة أن يكون له فرع أو وكيل تجاري في سورية مسجل لدى دائرة الوكالات في وزارة الاقتصاد والتجارة الخارجية وعلى ان يقوم بتسليم البضاعة ارض المرفأ أو المنطقة الحرة, ويحق للمستثمر في المنطقة الحرة أن يشترك في هذه الإعلانات مثله مثل أي عارض خارجي. (في حال كان العارض محلي) 1- التأمينات المؤقتة : مقدمة من العارض ضمن المدة المحددة لتقديم العروض بالليرات السورية بمبلغ /35225000/ ل.س فقط خمس وثلاثون مليون ومئتان وخمس وعشرون ألف ليرة سورية تدفع من حساب العارض المصرفي المفتوح لدى أحد المصارف العاملة في الجمهورية العربية السورية وذلك حصرا عن طريق تقديم كفالة مصرفية أو شيك مصدق أو عن طريق حوالة مصرفية من حسابه إلى حساب الشركة العامة لمصفاة حمص المصرفي رقم : 001- 029848-0401 لدى المصرف التجاري السوري فرع /1/ حمص . ولا تقبل التأمينات المؤقتة المقدمة نقدا ضمن مغلفات العرض. 2- خلاصة سجل عدلي ويشترط أن لا يكون قد مضى على استخراجها ثلاثة أشهر يقتصر تطبيق هذا الشرط على الأشخاص الطبيعيين. 3-وثيقة اشتراك بنشرة الإعلانات الرسمية ( مصدقة) 4-وثيقة عضوية في غرفة التجارة أو الصناعة–حسب الحال - ويشترط أن لا يكون قد مضى على استخراجها ثلاثة اشهر. 5-وثيقة تثبت انه مسجلا في السجل التجاري ويشترط ان لا يكون قد مضى على استخراجها ثلاثة اشهر. 6-تحديد العارض موطنا مختارا له في سورية على أن يكون الموطن محددا بالتفصيل( المدينة – الحي– الشارع – البناء0 الخ..) ويعتبر الموطن المختار ملزما للعارض ولو انتقل منه إلى غيره ما لم يبلغ الإدارة خطيا عن موطنه المختار الجديد في البلدة نفسها وإلا تعتبر كافة التبليغات المرسلة إلى موطنه المختار الأول صحيحة حكما 0 7- تصريح خطي من العارض ألا يكون من العاملين في إحدى الجهات العامة وألا يكون عضوا في المكاتب التنفيذية للإدارة المحلية ضمن محافظته تحديدا . ويشترط ألا يكون قد مضى على التصريح ثلاثة أشهر. -يقتصر تطبيق هذا الشرط على الأشخاص الطبيعيين. 8-تصريح خطي من العارض ألا يكون محروما من الدخول في المناقصات وطلبات العروض أو التعاقد مع الجهات العامة أو محجوزا على أمواله حجزا احتياطيا لصالح الجهات العامة أو حجزا تنفيذيا . 9- صورة عن الهوية الشخصية(غير ملونة)0 10- تصريح من العارض بأنه اطلع على الإعلان ودفاتر الشروط العامة والخاصة (الحقوقية والفنية والمالية ) وانه يلتزم بجميع ما ورد في هذه المستندات من شروط و أحكام على أن يعيد العارض كافة دفاتر الشروط الحقوقية والمالية والفنية مع الوثائق المتبقية موقعة ومختومة من قبل العارض على كامل صفحاتها عند تقديم العرض في المغلف الأول. 11-تصريح خطي من العارض أنه لا يملك أي مصنع أو مؤسسة أو مكتب فرعي في إسرائيل وألا يكون مشتركاً في أية مؤسسة أو هيئة فيها وألا يكون طرفاً في أي عقد للصنع أو للتجميع أو الترخيص أو المساعدة الفنية مع أي مؤسسة أو هيئة أو شخص في إسرائيل وألا يزاول مثل هذا النشاط في إسرائيل سواء بشخصه أم عن طريق وسيط وألا يساهم بشكل من الأشكال في دعم إسرائيل أو مجهودها الحربي 12- يلتزم العارض أو المتعهد المرشح أو المتعهد بحسب الحال ( من السوريين أو من في حكمهم ) بتأدية التأمينات المؤقتة أو النهائية أو كفالة السلف من حسابه المصرفي المفتوح لدى أحد المصارف العاملة في الجمهورية العربية السورية وذلك حصرا عن طريق تقديم كفالة مصرفية أو شيك مصدق أو عن طريق حوالة مصرفية من حسابه إلى حساب الشركة العامة لمصفاة حمص المصرفي رقم: 001- 029848-0401 لدى المصرف التجاري السوري فرع /1/ حمص 13- على المتعهد الالتزام بتسمية مهندس مقيم للإشراف على تنفيذ العقد 14- على العارض أن يكون مصنفاً وفق تصنيف المقاولين النافذ بالفئة الممتازة –اختصاص ميكانيك وأن يتقدم بالوثيقة التي تفيد بذلك . - يتم مراعاة تطبيق تعميم رئاسة مجلس الوزراء رقم 192/15 تاريخ 31/3/2020 فيما يتعلق بالأوراق الثبوتية المطلوبة وتقديم التأمينات ب- المغلف الثاني (المغلف الفني) ويحتوي على العرض الفني والمواصفات مع بيان اسم الصانع الأصلي للمواد وبلد المنشأ وتقديم برنامج زمني لتوريد المواد اللازمة وإنجاز الأعمال المطلوبة أ-لكل درمين على حدة . ب-وواحد آخر للدرمات الأربعة مجتمعة وعلى العارض ان يضمن عرضه الفني قائمة مفصلة بمشاريع مشابهة أو ذات صلة بالعمل المطلوب . - ولا يجوز أن يتضمن أي أسعار أو تحفظات أو شروط حقوقية أو مالية ولا يعتد بأي منها في حال ورودها. ج- المغلف الثالث (المغلف المالي) ويحتوي على العرض المالي والتجاري مع جدول الأسعار الافرادية و الإجمالية للمطلوب ( دراسة وتصاميم -مواد –اشراف –الإصلاح و الإستبدال – الفك والتركيب – الفحص والتفتيش ) ، بحيث يتضمن على الأقل ما يلي : ا-جدولاً بالمواد الموردة والدراسات والتصاميم وقيمتها الإفرادية والإجمالية باليورو فوب ميناء الشحن وسي اف ار اللاذقية أو طرطوس للعارض الاجنبي ب- جدولاً بالخدمات والأعمال المحلية ( الاصلاحات–الاشراف –الفك والتركيب – الفحص والتفتيش..) وقيمتها الإفرادية والإجمالية بالليرات السورية للعارض الأجنبي. - بالنسبة للعارض المحلي : يقدم أسعاره الإجمالية والتفصيلية للمطلوب ( دراسة وتصاميم ومواد–إشراف –الإصلاح و الاستبدال – الفك والتركيب – الفحص والتفتيش ) بالليرات السورية أو (بالقطع الأجنبي فيما يخص التجهيزات والمواد والمستلزمات المستوردة من الخارج فقط ) واصل مصفاة حمص0 ملاحظة: على العارض أن يتقدم في عرضه بسعرين ( سعر الإصلاح وسعر استبدال الدعامة الحاملة بالكامل ). - بلد المنشأ لكل بند من البنود واسم الصانع أو المنتج للمواد - الوزن التقريبي صافي وقائم 0 - نوع التغليف على أن يكون مناسب للنقل – الحجم – القياس 0 - التعرفة الجمركية 0 - ميناء الشحن ( لا يجوز تغير ميناء الشحن المحدد بعد تثبيت الطلبية إلا بموافقة الإدارة) ويجب أن ينظم العرض المالي من قبل العارض بصورة واضحة جلية دون حك أو شطب أو حشو ولا يجوز أن يتضمن أي تحفظات أو شروط حقوقية أو فنية ولا يعتد بأي منها في حال ورودها. 2-مدة التنفيذ (توريد +إنجاز الأعمال): - مدة التوريد: /2/ شهرين فوب و /3/ أشهر سي إف أر للعارض الأجنبي و/3/ أشهر واصل ارض المصفاة للعارض المحلي0 - مدة انجاز الأعمال: أقصر مدة ممكنة وعلى العارض أن يحدد في عرضه بصورة واضحة المدة التي يتعهد خلالها بتنفيذ المطلوب ووفق ما هو مطلوب في دفتر الشروط الفني , وتعتبر مدة انجاز الاعمال من العناصر الرئيسية في مقارنة العروض ويفضل أن يتم إنجاز الاعمال في أقصر وقت ممكن وفي حال تساوي العروض في جميع شروطها يفضل العرض الذي يتعهد صاحبه بإنجاز الأعمال المطلوبة في مدة أقل من المدة المحددة في العروض الأخرى -على العارض تقديم برنامج زمني لتوريد المواد اللازمة وإنجاز الأعمال المطلوبة أ-لكل درمين على حدة . ب-وواحد آخر للدرمات الأربعة مجتمعة - تبدأ مدة التنفيذ من تاريخ أمر المباشرة للعارض المحلي أواليوم التالي لتبليغ الاعتماد المستندي للعارض الأجنبي يتم الاتفاق على موعد بدء العمل بين مصفاة حمص والمتعهد 3- يحق للمستثمر في المنطقة الحرة أن يشترك كعارض أجنبي على أن يتم تسليم البضاعة أرض المرفأ أو المنطقة الحرة . 4-لا يقبل من العارض سوى عرض واحد ويعتبر العرض السابق في تسجيله في ديوان المصفاة هو المعتمد 0 5- لا تقبل العروض بالفاكس ولا تقبل العروض التي تتضمن مواداً أو بضائع أو تجهيزات يدخل في تركيبها أي مكون تركي. 6- الضرائب والرسوم : يتحمل المتعهد المرشح كل الضرائب و الرسوم المترتبة خارج الجمهورية العربية السورية إضافة إلى المبالغ التالية: - رسوم طابع العقد بنسبة 0.008 من قيمة العقد و5%من قيمة رسم الطابع لقاء رسوم محلية لصالح محافظة حمص0 ويجب تسديدها خلال مهلة / 30 / ثلاثون يوما من تاريخ أمر المباشرة إذا كان العارض محلياً ومن تاريخ تبليغ فتح الاعتماد المستندي إذا كان العارض أجنبياً وتبدأ المهلة من اليوم التالي لتاريخ التبليغ 0 وتطبق في حال عدم التسديد خلال المدة المذكورة الغرامة المتوجبة على ذلك . ( أو يتم حسم رسم الطابع والرسوم المحلية من قيمة الاعتماد). - طابع مجهود حربي بقيمة /50/ ليرة سورية وطابع الشهيد بقيمة /25/ ليرة سورية - نسبة 10 % خمسة بالمائة على تحققات الضرائب والرسوم المباشرة وغير المباشرة للمساهمة الوطنية في إعادة الإعمار وفق القانون رقم /13/ لعام 2013 ب-أجور الإعلان : وهي بمبلغ / 200 / يورو إذا كان المتعهد المرشح أجنبيا أما إذا كان المتعهد المرشح محليا فيتحمل أجور الإعلان المدفوعة بالليرات السورية . ج-الرسوم المترتبة على تصديق الوثائق والمستندات من غرفة التجارة العربية – الأجنبية و السفارة السورية في بلد التصدير 0 د- نفقات تعديل الاعتماد إذا كان التعديل نتيجة خطأ سببه المتعهد المتعاقد معه هـ- رسوم ونفقات التامين على المشروع أثناء التنفيذ و - نفقات اصدار وتمديد التأمينات النهائية بما فيها رسم الطابع عليها ز- اشتراكات التأمينات الاجتماعية عن عناصره وعناصر المتعهد الثانوي الذين يعملون في المشروع وذلك وفق القوانين والأنظمة السورية ح -جميع الرسوم والنفقات المتعلقة بتعليمات وأوامر المتعهد إلى المصارف. ط- ضريبة دخل الأرباح وضريبة الرواتب والأجور لغير المقيمين والأشخاص غير السوريين وفق الأنظمة النافذة ويتم اقتطاعها من المبلغ المدفوع للمتعهد وتحويلها لحساب مديرية مالية حمص وذلك عن الخدمات المقدمة في سورية بالنسبة للمتعهد الأجنبي أما المتعهد المحلي فيتحمل كافة الرسوم و الضرائب المحددة في القوانين والأنظمة النافذة في سورية. ي- تتحمل مصفاة حمص كافة الرسوم الجمركية ونفقات التخليص الجمركي والتأمين للتوريدات للمتعهد الأجنبي أما المتعهد المحلي فيتحمل كافة الرسوم الجمركية ونفقات التخليص الجمركي و التأمين للمواد وسائر الضرائب والرسوم الأخرى المحددة في القوانين والأنظمة النافذة. ك- على المتعهد أن يدفع الرسوم والنفقات والأعباء التي تنشأ عن الإدخال المؤقت. ل - تتحمل مصفاة حمص جميع الرسوم والأجور المتعلقة بتعليمات وأوامر الإدارة إلى المصرف التجاري السوري داخل سورية بخصوص فتح الاعتماد المستندي إضافة إلى نفقات تعزيز الاعتماد المستندي في سورية - تتحمل الجهة المسببة لتمديد الاعتماد المستندي نفقات التمديد . 7-مدة ارتباط العارض بعرضه : يجب أن يكون العرض ساري المفعول مدة / 90 / يوما تبدأ من اليوم التالي لانتهاء موعد تقديم العروض وإذا لم يبلغ قرار الترسية خلال ذلك حقّ له خلال سبعة أيام تلي انتهاء المدة المذكورة أن يتخلى عن عرضه بكتاب خطي مسجل في ديوان الإدارة وإلا يتجدد حكماً ارتباطه بعرضه مدة أخرى(90 يوما) تسري بدأ من اليوم الذي يلي تاريخ انتهاء المهلة المعطاة -يبقى المتعهد المرشح مرتبطا بعرضه لمدة / 6 / أشهر تبدأ من اليوم التالي لتبليغه خطيا إحالة طلب العروض عليه . 8- التأمينات النهائية على المتعهد المرشح تقديم التأمينات النهائية على شكل كفالة أو حوالة مصرفية أو شيك مؤشر عليه بالقبول (شيك مصدق) لصالح مصفاة حمص من المصارف المقيمة المعتمدة من الجهات العامة المختصة في الجمهورية العربية السورية بنسبة 10% من قيمة العقد خلال مدة / 15 / يوما من تاريخ تبليغه خطيا إحالة التعهد عليه وقبل توقيع العقد ويمكن اعتبار التأمينات المؤقتة المقدمة تأمينات نهائية إذا قام المتعهد خلال المدة الآنفة الذكر بتسديد الفرق بين التأمينين فيما إذا كانت التأمينات المؤقتة اقل من التأمينات النهائية وإذا كانت التأمينات المؤقتة قد قدمت بكفالة مصرفية فيجب استبدالها بكفالة جديدة تعادل قيمة التأمينات النهائية وتحتفظ المصفاة بالتأمينات النهائية ضمانا لحسن تنفيذ التعهد واقتطاع غرامات التأخير وجميع التعويضات الناشئة عن العطل والضرر الذي يصيبها من جراء إخلال المتعهد بالتزامه . -تعاد التأمينات النهائية إلى أصحابها بعد انتهاء فترة الضمان وصدور محضر الاستلام النهائي اذا لم تكن قد تحققت على المتعهد التزامات تستوجب حجز هذه التأمينات. 9- طريقة الدفع : تدفع قيمة العقد للمتعهد الأجنبي باعتماد مستندي قابل للتجزئة من قبل مصرف في سوريا (أو بموجب خط التسهيل الائتماني الموقع بين المصرف التجاري السوري وبنك تنمية صادرات إيران بالنسبة للشركات الإيرانية )وفقا لما يلي: آ– للمستلزمات المنفذة أو المستوردة من الخارج ( دراسات وتصاميم – المواد ) : - 85 % عند تقديم وثائق الشحن وتنزل منها 15% لتسديد قيمة السلفة. -15 % بعد إجراء تجارب التشغيل وصدور شهادة الاستلام المؤقت . ب- الأعمال والخدمات المحلية وأجور التركيب : بموجب كشوف شهرية عن الأعمال والتحضيرات المنجزة من قبل المتعهد ( الإصلاحات–الإشراف –الفك والتركيب – الفحص والتفتيش..) بالليرات السورية ويحسم من قيمة الكشوف عند الدفع 5% لقاء التوقيفات تحتفظ بها المصفاة إلى أن يتم تسليم الأعمال المطلوبة في العقد تسليماً نهائياً وبشكل مقبول. - أما المتعهد المحلي فيتم الدفع للمطلوب ( دراسة وتصاميم -المواد –الاشراف –الاصلاح أوالاستبدال – الفك والتركيب – الفحص والتفتيش ) بموجب شيكات أو حوالات مصرفية ووفق كشوف شهرية عن الأعمال والتحضيرات المنجزة ويحسم من قيمة الكشوف عند الدفع 5 % لقاء التوقيفات تحتفظ بها المصفاة إلى أن يتم تسليم الأعمال المطلوبة في العقد تسليماً نهائياً وبشكل مقبول. - في غير حالة الدفع بموجب اعتماد مستندي يجوز للجهة المتعاقدة دفع نسبة 50% من قيمة التجهيزات الموردة إلى موقع العمل لاستعمالها في المشروع موضوع التعهد وبما يتوافق مع البرنامج الزمني المنصوص عليه في العقد شريطة أن تكون وفقا للمواصفات المتعاقد عليها ويطبق عليها ما يطبق على الاحضارات في عقود الأشغال - تقدم العروض الداخلية بالقطع الأجنبي ( فيما يخص التجهيزات والمواد والمستلزمات المستوردة )على أن يتم التسديد بالليرة السورية حصراً بتاريخ الاستحقاق وفق نشرة وسطي أسعار صرف العملات الأجنبية الخاصة بالمصارف الصادرة عن مصرف سورية المركزي على أن تكون التوريدات ومستلزمات تنفيذ العقد مستوردة ويثبت ذلك بوثائق رسمية 10- السلفة : ا - بعد إعطاء أمر المباشرة يمكن منح سلفة بالقطع الأجنبي أو بالليرة السورية حسب عملة العقد لا يتجاوز مقدارها 15 % من قيمة العقد مقابل تقديم المتعهد كفالة مصرفية من المصارف المقيمة المعتمدة من الجهات العامة المختصة في الجمهورية العربية السورية لا تقل عن قيمة السلفة الممنوحة وتحرر الكفالة بعد حسم قيمة السلفة من قيمة الفاتورة المقدمة مع المستندات بموجب الاعتماد مذكورا في الفاتورة : 1- قيمة المواد الموردة 2-حسم قيمة السلفة الممنوحة . ويمكن أن تنزل قيمة الكفالة تدريجيا بالتناسب مع قيمة المستندات المقدمة ب – لا يحق للمتعهد الادعاء بارتفاع الأسعار الحاصل بعد قبض السلفة 11- الأسعار التي تقدم يجب ان تكون نهائية ولن يقبل أي تخفيض من العارضين وسيهمل أي تخفيض ويتخذ بحق مقدمه قرار الحرمان المناسب 12- الوكيل : على العارضين إرفاق صكوك وكلائهم ضمن مغلف الأوراق الثبوتية ويرفض العرض في حال عدم تقديمه لصك الوكالة المسجلة وفق أحكام القانون رقم 34 لعام 2008 13- إذا كان العارض وكيلا بالعمولة فعليه أن يبين في العرض بوضوح نسبة عمولته الصافية وتدفع هذه العمولة للوكيل مباشرة بالعملة السورية على أساس السعر الذي يحدده مكتب القطع للعملات الأجنبية المعمول به بتاريخ فتح الاعتماد المستندي أو التحويل المباشر للقيمة وذلك بعد الاستلام النهائي وفقا للشروط التعاقدية . 14- التأمين : يتم التأمين على المشروع وجميع مستلزماته أثناء فترة تنفيذ الأشغال و تركيب المعدات والتجهيزات لدى المؤسسة العامة السورية للتأمين. 15- الشحن : يتم الشحن البحري عن طريق المؤسسة العامة السورية للنقل البحري أو وكلائها المعتمدين في الخارج والشحن الجوي يتم عن طريق مؤسسة الطيران العربية السورية ، ما لم يتم الاعتذار عن ذلك 16-غرامات التأخير : تفرض على المتعهد الذي يتأخر في تقديم احتياجات المصفاة عن المدة المحددة لذلك غرامة تأخير بنسبة 0.001واحد بالألف عن كل يوم تأخير من القيمة الإجمالية للتعهد ولو لم يلحق بالمصفاة أي ضرر على أن لا يزيد مجموع غرامات التأخير على/ 20%/ عشرين بالمائة من القيمة الإجمالية للتعهد, ويجوز أن يتم حساب غرامات التأخير اليومية على أساس قيمة الجزء المتأخر في تسليمه شريطة تحقق الشرطين المتلازمين الآتيين : 1- أن يتم تسليم المواد الأخرى ضمن المواعيد المحددة 2- أن يكون الجزء المتأخر تسليمه مستقلا في الاستعمال العادي عن باقي المواد الأخرى المسلمة . 17-القوة القاهرة و الظروف الطارئة : و يعمل بها وفق نظام العقود النافذ في الجمهورية العربية السورية وعلى المتعهد أن يقدم جميع طلباته لتمديد مدة التعهد الناجمة عن حوادث مفاجئة أو أحوال طارئة أو قوة قاهرة أثناء تنفيذ التعهد خلال مدة خمسة عشر يوما من تاريخ وقوع السبب المؤدي إلى التأخير شارحا الأسباب التي تضطره إلى التأخير ويعتبر عدم تقديم المتعهد لهذا الطلب خلال المدة المذكورة إقرارا منه بعدم وجود أسباب مبررة لأي تأخير وبالتالي إسقاطا لحقه في الاعتراض على الغرامات التي تترتب عليه من جراء هذا التأخير. 18- مدة الضمان: سنة تبدأ من تاريخ صدور محضر الاستلام المؤقت. 19- في حال كان العرض يتضمن أكثر من شريك أن يتقدم جميع هؤلاء الشركاء بالتأمينات المؤقتة والنهائية فيما بينهم وأن يتضمن طلب الاشتراك المقدم من قبلهم عبارة أنهم متكافلين و متضامنين مع تقديم كافة الأوراق الثبوتية لكل منهم ما عدا وثيقة التصنيف والتي يكتفي أن يتقدم بها أحد الشركاء . ويعتبر العرض المقدم من عدة أشخاص طبيعيين أو اعتباريين ملزماً للعارض والموقعين عليه بالتكافل والتضامن تجاه المصفاة. في حال كان العرض مقدم من ائتلاف شركات وإذا اعتبر العرض المقدم منهم هو العرض الأنسب يوقع العقد من أطرافه مجتمعين أو من يمثلهم أصولا ويعتبر هؤلاء مسؤولين أمام الإدارة صاحبة المشروع بالتكافل والتضامن عن تنفيذ الالتزامات العقدية وتقدم كفالة التأمينات النهائية في هذه الحالة باسم الائتلاف وفقا لعملات العقد. 20- أ- يجوز للمصفاة زيادة الكميات المتعاقد عليها أو إنقاصها خلال مدة تنفيذ العقد بنسبة لا تتجاوز 30% لكل بند أو مادة من التعهد على حدة وذلك بنفس الشروط والأسعار الواردة في العقد ودون حاجة إلى عقد جديد على ألا تتجاوز قيمة مجموع الزيادة أو النقص 25% من القيمة الإجمالية للعقد. - يعطى المتعهد في حال الزيادة مدة إضافية تتناسب مع طبيعة ومقدار هذه الزيادة وذلك من أجل هذه الزيادة فقط 21- الإدخال المؤقت: يحق للمتعهد إدخال المعدات والآليات اللازمة إدخالا مؤقتا وفق القوانين و الأنظمة النافذة في الجمهورية العربية السورية ويلتزم بإخراجها في نهاية التعهد . في حال احتاج المشروع لذلك. 22- المستخدمون والعمال لدى المتعهد : يجب على المتعهد أن لا يستخدم في التزامه إلا العمال والصناع والمستخدمين وأرباب المهن والاختصاصات والخبرات الذين تتوافر فيهم الكفاءة الفنية والسلوك الحسن ويحق له استخدام العناصر الأجنبية للأعمال التي لا يتوفر فيها عناصر محلية على أن لاتتجاوز نسبتهم 25% من عدد العاملين لديه . ويجب أن يكون استخدام العمال السوريين والفلسطينيين المقيمين في الجمهورية العربية السورية والتأمين عليهم وفقاً للقوانين والأنظمة النافذة في الجمهورية العربية السورية 23- مراقبة صنع وتحضير المواد المتعاقد عليها: يحق للإدارة أن تندب من تشاء من الأشخاص أو بيوت الخبرة المحلية أو الدولية لتفتيش ومراقبة المواد في أدوار صنعها وتحضيرها وتجميع أجزائها ويحق لهؤلاء المندوبين الدخول في أوقات العمل إلى الأماكن التي تجري فيها هذه الأعمال وأن يستوضحوا من المتعهد و ا لعاملين لديه عنها وأن يستحصلوا على المعلومات الصحيحة شفهياً أو خطياً حسب طلبهم وأن يجروا التحاليل و التجارب والفحوص التي يرونها ضرورية لتكوين قناعتهم بحسب ممارستهم الفحص وتقع نفقات هذه التحاليل و التجارب و الفحوص الجارية في منشآت ومباني المتعهد على عاتقه ويجب عليه تقديم جميع التسهيلات اللازمة لهؤلاء المندوبين الذين تقع نفقات سفرهم وإقامتهم ورواتبهم وتعويضاتهم وأجورهم على عاتق الإدارة هذا وأن حضور مندوبي الإدارة لمراقبة صنع وتحضير المواد لا يعفي المتعهد من مسؤوليته المنصوص عليها في هذا العقد والتي قد تنجم عن النقص والعيب وسوء الصنع. 24-يحق لشركة مصفاة حمص ان تقرر سحب تنفيذ التعهد من المتعهد وتنفيذه على حسابه في الحالات المحددة وفق المادة 54/آ من القانون رقم 51 لعام 2004 -يعتبر التعهد مفسوخاً حكماً وفق المادة /59/ من القانون رقم 51 لعام 2004. 25- على المتعهد المرشح توقيع العقد خلال مدة لا تتجاوز ثلاثون يوما من تاريخ تبليغه خطياً الإحالة عليه ، وفي حال عدم حضوره أو امتناعه عن توقيع العقد وفق لأحكام دفتر الشروط الخاصة هذا وعرضه المقبول تصادر التأمينات المقدمة ويحق للمصفاة مطالبته بتعويض عن العطل والضرر عند الاقتضاء . 26- على المتعهد أن يتقدم بالوثائق والمعلومات اللازمة لفتح الاعتماد وخلال مدة /30/ يوماً كحد أقصى من تاريخ طلب الوثائق ويطبق على التأخير الغرامات المنصوص عليها في المادة 16(غرامات التأخير). 27 - القانون الناظم : في كل ما لم يرد به النص في دفتر الشروط الخاصة يتم الرجوع إلى أحكام القانون رقم/51/ لعام 2004 ودفتر الشروط العامة الصادر بالمرسوم رقم 450 لعام 2004 وفي حال عدم كفايتهما تطبق الأنظمة والقوانين السورية بهذا الخصوص و يعتبر التشريع العربي السوري مرجعا وحيدا في كل ما يتعلق بصحة العقد وتفسير أحكامه وتطبيقها وفي كل نزاع ينشا نتيجة تنفيذه0 29- آخر موعد لتقديم العروض: حتى نهاية الدوام الرسمي ليوم 10 / 1 / 2021 (الساعة 15.20) وتقدم العروض إلى ديوان مصفاة حمص –ص0ب 352 –حمص 0 حمص في 26 / 10 / 2020 يعتمد المدير العام المهندس / سليمان عبدالرزاق المحمد |  | 1-Way of offers submitting: Offers should be presented directly( by hand ) or by mail to Homs Refinery office before closing date, every offer arrives after that date will be neglected .The offer should be submitted inside three closed envelopes. These envelopes should be contained in a fourth one closed and addressed to Homs Refinery Co. on which the subject of tender ,its number , closing date , name of bidder company , its nationality, and its detailed address are to be indicated. A- The first envelope : The first envelope contains -for all bidders - the application where the stamp fees must be paid at amount of S.P/1500 / and municipal management stamp , or official receipt for paying /80 / Syrian pounds at HRC against local fees into favor of Homs province and /50/ ones for military effort stamp and /170/ ones against financial stamp for the national contribution for re-building according to law no /13/ - 2013, and/25/ones against martyr stamp And the envelope includes the following documents ( in case of foreign bidder) 1-Bid-Bond : submitted by the bidder during the defined period for the offers submitting at an amount of EUR. /25000 / as bank guarantee or bank transference or check marked acceptable (certified check) in favor of Homs Refinery from banks existed in Syria approved by general competent authorities in Syria. Cash bid bonds inside the envelopes are not acceptable 2-The bidder should enclose the agency registration related to his agent in Syria within the Document s envelope , any offer will be excluded in case such agency registration is not submitted as mentioned in the law No.34 dated 2008, unless this foreign bidder (company, establishment,..) was exempted of nominating an agent in Syria. 3-The bidder must declare that he doesn’t own any factory or establishment or branch office in Israel and he is not engaged in any contract of manufacturing or assembling or licensing or technical assistance with any establishment or organization or person in Israel ,and he ( the bidder ) will not practice such activity in Israel by himself or by means of commissioner and will not contribute in supporting Israel or its military efforts 4- The bidder should specify his chosen domicile in Syria in details (City name , Quarter , Street , Building name, No. ,etc…in addition to the name of correspondent person in his chosen domicile ) the foreign bidder and the bidder who is one of arab coutries citizens not resident in syria may specily achosen domicile outside syria provided the bidder undertake to specify achosen domicile in syria upon contracting with him This address will be held fixed and obligatory, even if he changed it, unless it is notified to Homs Refinery by written letter about the new domicile , otherwise all correspondences addressed to the first domicile should be considered correct for sure. Note 1 : The Embassy cannot be accepted as chosen domicile, but the home or office address of the commercial attache can be accepted with the following conditions: 1- the bidder should submit an already written acceptance statement from the commercial attache’ to be chosen domicile of the bidder , and to notify the bidder if it is needed . 2-The Embassy acceptance( certified ) should be submitted 3-The bidder should state that he accept that all notifications addressed to the commercial attache’ will be deemed official notification to himself , without having the right to protest on the commercial attache’ delay of notification the bidding company . Note 2 : The bidder has the right to consider his commercial agent's address as his chosen domicile in Syria . 5- A statement from the bidder attesting that he is not banned of tenders or contracts with general companies and his money is not confiscated provisionally or executively to the favor of general sectors. 6-The bidder must declare that he has read the announcement , the book of general and special conditions ( legal, technical and financial ) and tables of supplies items ,and he adheres to all of these document’s contents of conditions The bidder must return all books of legal, financial, technical conditions with all other documents , all pages should be signed and stamped by the bidder upon submitting the offer inside the envelop /1/ 7- in case the bidder company has a branch or resident representative in Syria , it should submit documents mentioned in items /2&7/ required from local bidder (justice file+ not employee declaration ) -This condition to be applied only for natural persons 8- The contractor should nominate a resident engineer for supervision the implementation of the contract . 9- The bidder company should adhere to submit a document of chamber of commerce and commercial registration or registration company from the offerer company legalized from the concerned authorities in the country of these companies and from our embassy in this country and from foreign ministry in Syria according to decree no.49 of 1977 upon the order is placed on him . 10- the bidder has to submit a written declaration of full adherence of the operative organization of contract issued per Law No 51/2004. and to be considered it the only reference for all related to the announcement & the arised contract until settlement of the contract especially article No./66/ of contract-organization related to the way of solving the disputes . any other law (internal / external) will not be considered .except the regulating law to this contract -Note :The investigator in Free Zone will be exactly as the foreign company upon his participation in the internal & external announcements provided he should had a branch or a commercial agent in Syria- registered at the agencies' Department in Minister of Economic & Foreign Trade . Also , he should deliver the goods at site of port or free zone, and he has the right to participate in thus announcements exactly as any other foreign bidder . ( in case of local bidder) 1- Bid-Bond: submitted by the bidder during the defined period for the offers submitting in Syrian currency at an amount of S.P / 35225000/ to be paid from the bidder`s account bank opened at any valid Bank in Syria-exclusively by submitting a bank guarantee or signed check or bank transference from his account to Homs Refinery bank account no.: 0401-029848-001 at the Commercial bank of Syria, branch no. I Homs . Cash bid bonds inside the envelopes are not acceptable 2- Justice file the certificate issuance date should not exceed three months this condition to be applied only for natural persons . 3-legalized Bill of participation in the Official Advertisement Bulletin . 4- Membership certificate in chamber of commerce or industry - the certificate issuance date should not be more than /3/ months 5- a document certifies that he is registered at commercial registeration, the certificate issuance date should not be more than /3/ months at closing date. 6-The bidder should specify his chosen domicile in Syria in details (City, Quarter , Street , Building, No. ,etc…in addition to the name of the correspondent person at his chosen domicile ) . This address will be held fixed and obligatory, even if the bidder changed it unless he notified Homs Refinery by written letter about the new domicile , otherwise all correspondences addressed to the first domicile should be considered correct . 7- A statement from the bidder attesting that he is not employee at any general sector and he is not member in any executive offices of domestic administration inside his province exactly the statement issuance date should not be more than /3/ months. -This condition to be applied only for natural persons 8- A statement from the bidder attesting that he is not banned of tenders or contracts with general companies and his money is not confiscated provisionally or executively to the favor of general sectors. 9- Copy of his identification card (uncolored). 10- The bidder must declare that he read the announcement and the book of general and special conditions ( legal, technical and financial) and he should be adhere to all of these document’s contents of conditions also, the bidder must return all books of legal, financial, technical conditions with all other documents , all pages should be signed and stamped by the bidder upon submitting the offer inside the envelop /1/ 11- The bidder must declare that he doesn’t own any factory or establishment or branch office in Israel and he is not engaged in any contract of manufacturing or assembling or licensing or technical assistance with any establishment or organization or person in Israel ,and he ( the bidder ) will not practice such activity in Israel by himself or by means of commissioner and will not contribute in supporting Israel or its military efforts 12-The bidder, the proposed contractor, or the contractor-as per the case-(Syrian persons or who have the same state) to submit the bid bond, or performance bond or down payment by paying from his account bank opened at any valid Bank in Syria-exclusively by submitting a bank guarantee or signed check or bank transference from his account to Homs Refinery bank account no.: 0401-029848-001 at the Commercial bank of Syria, branch no. I Homs 13- The contractor should nominate a resident engineer for supervision the implementation of the contract 14- Bidder should be classified with the Excellent Class according to the valid Contractors Classification System – Mechanical specialty , and he should submit the document which shows this. The decision of The Prime Minister NO.192/15 dated 31.3.2020 regarding the required documents and submission of the guarantees should be applied B- The 2nd envelope ( technical envelope) it should contains the technical offer and specifications with the materials original manufacturer’s name, Country of origin and should provide time schedule for supply and perform required materials and activities: a-For two drums alone. b-and another one For the four drums . -Bidder should include his technical offer with references of similar projects or related to the required work. it is not accepted to insert any prices or reservations or legal or commercial conditions , and they will be not considered if any . C - The 3rd envelope ( the financial offer ) . It should include the commercial and financial offer with a table of Unit and total prices for the required (study, design - materials- supervision- repair and replacement and dismount installation- test and inspection). It should include at least the following : a-Table of the supplied goods, studies and designs with their unit and total prices in Euro (FOB dispatch port )–and CFR Latakia or Tartous for the foreign bidder. b- Table of local works and services( repairs, supervision, dismount and installation, test and inspection) with their unit and total prices at Syrian currency for the foreign bidder. For local bidder : - Local bidder should submit his total & detailed prices for the required(study, design and materials - supervision- repair and replacement - dismount and installation- test and inspection) in Syrian currency , (or/ foreign currency concerning the supplied equipment, materials and tools supplied from the outside only) delivered at Land of Homs Refinery. Note- The bidder should submit in his offer two prices: - Price of repair. - charge of replacement of the entire skirt support. -Country of origin for every Item and material manufacturer or producer.. -Approximate weight , net and gross - Kind of packing should be suitable for shipping & volume and size - Customs tariff - Port of dispatch ( The contractor will have no right to change port of dispatch after confirmation of order without the administration’s agreement ). -The financial offer should be arranged by the bidder clearly without erasing or deleting or inserting , and it should not include any reservation or technical or legal conditions , and they will be not considered if any. 2– Execution period (supply + Execute the activities) : -Supply period: :/ 2/ months FOB & /3 / months CFR for foreign bidder and /3/ months delivered at land of Homs Refinery for local bidder. - Execute the activities period: shortest possible period, . The bidder has to specify clearly execution period in which he undertakes to execution period as it is clarified in technical book , Execute the activities period will be considered as basic element for offers evaluating. execution period is preferable to be shortest time ,in case the offers were the same in all their conditions; the offer with shortest execution time will be considered -The bidder should provide time schedule for supply and perform required materials and activities: a-For two drums alone. b-and another one For the four drums . - Delivery period starts for local bidder as of commencement order and as the next day of L/C notification for foreign bidder - The starting time of the activities should be agreed upon between H.R.C and the contractor 3-The investor at Free Zone has the right to Participate as a foreign bidder provided that delivery of materials ( goods) should be : at Free Zone or at Port land 4- The bidder should submit only one offer , and the previous registered offer will be considered 5- Offers submitted by fax is not acceptable and offers including materials or equipment or goods contain any Turkish component are not acceptable 6 - Taxes and duties :The awarded contractor should bear all taxes and duties imposed outside Syria in addition to the following sums : a-Contract stamps duty 0.008 from the value of the contract. and 5% of contract stamp fees against local fees into favor of Homs province . it should be paid within /30/ days from the date of commencement order in case of local bidder and from notifying the beneficiary of L/C in case of foreign bidder the period starts as the next day of the notifying date A penalty will be applied in case of not paying within the stated period .( or the contract stamp fees and the local fees will be deducted from the L/C value ) - /50/ ones for military effort stamp ,and/25/ones against martyr stamp - 10% on the imposed - taxes and duties directly undirectly for the national contribution for & re-building according to law no /13/ - 2013 b- Advertisement costs: EUR./ 200/ if the proposed contractor was foreign .and if he was local , he should pay the advertisement costs which paid in Syrian currency . c- Documents legalization costs, from chamber of Foreign –Arab commerce and Syrian Embassy in the exporting country. d- Fees of L/C amendments if the amendment caused due to fault by the contractor . e- Insurance costs of the project during execution f- Costs of issuing and extension of Performance –Bond including stamp fees . g - Social Security contributions of his and sub- contractors personnel working in the project in accordance with the Syrian Laws and Regulations h- All fees and charges relating to the orders and instructions given by the contractor to the banks i- The income taxes and the salaries taxes of unresident and foreign personnel according to Syrian laws and regulations to be deducted from the sum paid to the contractor and transferred to the account of Homs financial directorate regarding services executed in Syria for foreign contractor whereas the local contractor shall bear all charges and all taxes specified in the rules and regulations in force in Syria. j- HRC shall bear all custom duties and expenses for custom clearance and insurance –for the foreign contractor . Meanwhile the local contractor should bear all charges & fees for custom clearance& insurance of materials and all taxes and other fees definited in the rules and regulations in force. k-The contractor shall bear all fees ,burdens and expenses arising out of the temporary admission . L- Homs refinery should bear all fees and charges related to management’s orders and instructions to banks (inside Syria ) regarding opening the L/C in addition to charges of L/C confirmation in Syria. - The party who causes for extending the validity of the L/C should bear the banking charges on such extension 7- Duration Of Offer : the offer should be valid for / 90/ days as of the next day after the expiry date of submitting the offers and if the decision of placing the offer is not notified within the specified date , the offerer has the right within /7/ days following the a/m period to give up his offer per written book registered at Homs Refinery office and if not the offer validity will be expanded for another period(90 days) starting since the ending of the seven days. -The awarded contractor should keep its offer valid for/6 / months as of the next day of the awarding written notification 8- Performance Guarantee : proposed contractor should submit the Performance Guarantee by bank guarantee or bank transference or check marked acceptable ( certified check ) in favor Homs Refinery from banks existed in Syria approved by general competent authorities in Syria at the rate of 10% of the total value of the order during /15/ days as of his notification the awarding by written letter and before signing the contract , the bid bond can be considered as performance guarantee if the contractor( within the above mentioned period ) paid the difference between the two bonds .In case the bid bond was less than performance guarantee and If the bid bond was submitted by bank guarantee , it should be replaced by new one equal to the performance guarantee and Homs refinery will keep the performance guarantee to guarantee good execution of the contract and to deduct delay penalties and all compensation resulted of damages and defects which may influence from the contractor violation of his obligations. -The performance guarantee will be returned to its owner after finishing the guarantee period and issuing minute of the final acceptance if no obligation has to be charged on the contractor lead to confiscation the bid performance. 9 – Payment : The value of the contract will be paid for foreign contractor out of a Letter of Credit divisible by bank at Syria . (or according to the credit facilities signed by commercial Bank of Syria and Export Development Bank of Iran for the Iranian companies) according to the following: a- for tools executed or supplied from the outside(studies and designs –materials) : - 85% upon presentation of shipping documents with discounting 15% to be paid the value of down payment - 15%after operation tests and issuance of provisional acceptance certificate b-local services , works and installation costs : by monthly reports for prepared and executed works by the contractor (repairs or replacement, supervision, dismount and installation test and inspection….) in Syrian Currency. 5% of the month report to be retained and reserved by Homs refinery till the final accepted receipt of required contract works. - In case of local contractor payment for the required (study, design - materials - supervision- repair or replacement- dismount and installation- test and inspection) will effected by checks or bank transfers according to monthly reports for prepared and executed works , 5% of the month report to be retained and reserved by Homs refinery till the final accepted receipt of required contract works. - In case of payment other than L/C. the contracting party has the right to pay %50 of the value of the equipment supplied to the site to be used in the project subject of the contract and with accordance with the schedule mentioned in the contract provided it would be compliant to the contractual specifications and it be applied on as the supplies of work contracts - The local bidder submits his offer in foreign currency(concerning the supplied equipment, materials and tools) provided that payment will be effected in Syrian liras exclusively at maturity date according to exchange rate of banks mediate –issued by central Bank of Syria , and the contractor should have imported abroad the materials and all needs of executing the contract confirming that by official documents. 10- Down payment: A- After commencement order , the administration may grant in foreign or Syrian currency according to the contract currency a down payment amounting to not more than 15% of the contract value against presentation of a bank guarantee from banks existed in Syria approved by general competent authorities in Syria submitted by the contractor not less than the granted down payment, and the guarantee to be released after deducting value of the down payment from value of the invoice submitted with documents of L/C - mentioning in the invoice : 1-value of the delivered materials. 2- deduction of down payment from the invoice. -The guarantee value could be decreased gradually proportionally with the value of submitted documents B-the contractor shall have no right to claim any prices increase after receipt of down payment 11 -Prices should be final, price reduction will be not accepted , and any reduction will be neglected and suitable deprivation decision will be taken against the reduction bidder 12 AGENT : The bidder should enclose the agency registration related to his agent in Syria within the Document s envelope , any offer will be excluded in case such agency registration is not submitted as mentioned in the law No.34 dated 2008. 13- If the bidder was an agent by commission , he should indicate in his offer clearly his net commission rate , so that to be paid directly in Syrian currency to the agent according to price specified by currency exchange office affected on the date of opening the L/C , or direct transfer of the value after final acceptance receipt according to contractual conditions . 14- insurance: the insurance will be done on the project with all requirements during works execution and installation of the equipments with Syrian Insurance Company . 15-Shipping : Shipping should definitely be made through Syrian General Authority of Maritime Transport or its approved agents abroad , and airways shipping to be effected by Syrian air lines ( unless the Syrian Maritime or Syrian airlines apologize ). 16 -Delay Penalty : In case the contractor delayed to supply Homs Refinery requirements during the limited time , a delay penalty will be imposed at the rate of / 0.001/ one per thousand per day of the total amount of order even no damage has been effected to the administration the delay penalties in aggregate would not exceed (20 %) of total amount of the order, Homs refinery has the right to calculate daily delay penalties on the basis of the delayed quantities if the following two correlated conditions bring into effect: 1-The other quantities are delivered within the agreed upon dates . 2- The delayed quantities are not correlative in their usual use with the other delivered quantities. 17- Force Majeure and unexpected circumstances :To be taken according to contract regulation applied in syria. The contractor has to submit all his demand to extend the contract execution period resulted from unexpected accidents or accidental circumstance or Force Majeure during the execution of the contractual obligations by written letter to Homs refinery within /15/ days from the accidental circumstance date led to delay explaining the cause of delay, in case he did not provide this letter, it will be deemed that no evidence of reason of delay, and he has no right to protest on delay penalties. 18-Guarantee period : one year as of the date of issuing the minute of primary acceptance. 19- in case the offer is including more than one partner, all these partners should submit the bid bond and performance bond between them and the application submitted by them should include a clause (jointly and severally ) and submitting all documents for each one except the classification documents which is enough to be submitted by one of them and offer submitted by many natural or artificial persons will be considered obligatory jointly and severally towards Homs Refinery Co . if the offer submitted by companies combination considered the best , the contract should be signed by all its parties or by their official representative. They will be considered obligatory jointly and severally towards Homs Refinery Co. for everything related to the contract and for all imposed obligations and conditions. The performance guarantee should be submitted by the name of companies combination according to contract currency 20- a- HRC has the right to increase or decrease the contracted quantity during the contract execution at about 30% for every item or material of the contract separately with the same conditions and prices which has been contracted upon and without the need for a new contract. Providing that the total of increased or decreased value should not exceed 25% of the total contract’s value . b-In case of increment, the contract should given an additional period in prorate with nature and quantity of this increment ,and for this increment only. 21- Temporary Admission: The contractor has the right to make use of equipment as temporal admission , if the project needs so, according to laws & regulations in force in Syrian Arab Republic and adheres to draw them after the end of the project 22 – Labour The Contractor should employ good technically skilled workers, specialized employees, of good manners .He could employ number of foreigners for works which don’t have local personnel provided that their rate should not exceed 25% of his workers. The Syrian and Palestinian workers residing in Syria should be insured by social security in accordance with the applied Syrian laws and regulations. 23- supervision of manufacture and preparation of contract material: The owner shall have the right to delegate any person, internal or international expert to inspect and supervise the materials throughout the phases of its manufacture, preparation and assembly of their parts. These delegates shall have access during working hours to the places where these works are being undertaken and to obtain the correct information verbally or in writing as they deem necessary in order to originate their satisfaction on the basis of their practical tests. Charges of these analysis, experiments and tests which take place at the contractor’s installations and premises, shall be borne by the contractor. The contractor shall provide all facilities required by these delegates, but expenses of their traveling , accommodation & rates shall be borne by the owner . However the presence of these owner delegates for supervising the manufacture and preparation of the material shall not absolve the contractor from his responsibility under this contract that may arise from omission, defect and poor manufacturing . 24-H.R.C has the right to decide withdrawal of the contract-execution from the contractor, and execute it on his account in the cases defined in Article 54/A of the law No 51/2004. -the contract is to be considered legally repealed in the cases defined in Article No /59/ of a/m law. 25- The proposed contractor has to sign the contract within a period no more than /30/ days as of written notification of awarding on his offer . in case he did not come or refused to sign the contract according to special book of conditions and his accepted offer , the submitted guarantees will be confiscated and Homs refinery has the right to claim him a compensate for damage and defect if it is necessary. 26- the contractor has to submit the required documents of information for L/C opening within /30/ days max as from the date of document requirement. in case of delay ,adelay penalty will be applied as per article No./16/ (delay penalty) 27- Law: Regarding to all not mentioned in the book of conditions , The law No. 51dated 2004 , and general book of conditions issued by Decree No. 450 dtd.2004 will be applied. In case they are not enough, the Syrian laws and regulations will be applied and Syrian Arab legislation will be the only reference for all aspects relative in interpreting all consequential contractual obligations of the contract and any dispute may arise of its execution ### 29- Closing date: : until the end of official working day on 10 / 1 / 2021at (15.20) offers should be submitted to Homs Refinery P.O.Box 352 Homs. Homs on 26 / 10 / 2020 Approved Gen .Director ENG . / Sulaiman Abdulrazak Mohamad |  |  |